## Slide 1: Technical Roadmap

## Slide 2: Now: Procedural requirements with relational database
Requirements
Inspections / Maintenance
NYTEK23
Procedural Requirements
Evidence
Procedural Documentation
Log Systems
Aquaculture Site
Smarter Compliance Front-end
Site model
Compliance Asset Model
B
D
Deployment report
Alternative/complimentry to the log systems
User manuals
A
Source (informal) requirements
SME
Notes: [martine, abcdef slides]
Who and when are we cooperating with dnv
[everyone]
NUMBERS!!!!
[martine, usermanual to procedural requirements]
Should also show what we have done: structured way of extracting data
[Martine, user manual to procedural]
What if not tech, get structured format. Are there other ways?
[hogne and martine, log system to site model, challenges]
Log systems aren't up to date and farmers dont like to keep them updated.
[martine, log system to site model, challenges]
What about security of the log system
[hogne, log system to site model]
One persons job to move havbruksloggen to aquacom, great sales argument
[Martine, Certificates to compliance]
This is also where we would read the lifetime. Key reason for why.
[Hogne, Certificates to compliance]
installation dates
[hogne, Certificates to compliance]
Have to have certificates for all documents, compliance to this is important. [nabil]We need to know what the certificate belongs to
[Hogne,Certificates to Compliance asset model]
If we have the deployment report...?
We will have missing certificates just from the logs
Nabil: we dont have a digital version of the deployment report
[Hogne,Reasoning and Ontology Magic]
Should be one document checking here as well
Conformities, we need to know them. Either us or others.
comment: If this then that, we don't cover "that"
comment: We only cover that you've checked, but if ie. Corrosion there is no mechanism
Comment: We're not able to capture consequences.

## Slide 3: Next: Documentation requirements with RDF graph
Requirement library
Certificates
Inspections / Maintenance
User manuals
NYTEK23
Procedural (formal) Requirements
Customer Evidence
Procedural Documentation
Technical Documentation
Log Systems
Aquaculture Site
Smarter Compliance Front-end
Site model
Compliance Asset Model
A
B
C
D
F
Deployment report
Alternative/complimentary to the log systems
Source (informal) requirements
SME
Service cards
User manuals
Asset specific Requirements
Automated compliance check
DocumentationRequirements
Notes: [martine, abcdef slides]
Who and when are we cooperating with dnv
[everyone]
NUMBERS!!!!
[hogne and martine, log system to site model, challenges]
Log systems aren't up to date and farmers dont like to keep them updated.
[martine, log system to site model, challenges]
What about security of the log system
[hogne, log system to site model]
One persons job to move havbruksloggen to aquacom, great sales argument
[Martine, Certificates to compliance]
This is also where we would read the lifetime. Key reason for why.
[Hogne, Certificates to compliance]
installation dates
[hogne, Certificates to compliance]
Have to have certificates for all documents, compliance to this is important. [nabil]We need to know what the certificate belongs to
[Hogne,Certificates to Compliance asset model]
If we have the deployment report...?
We will have missing certificates just from the logs
Nabil: we dont have a digital version of the deployment report
[Hogne,Reasoning and Ontology Magic]
Should be one document checking here as well
Conformities, we need to know them. Either us or others.
comment: If this then that, we don't cover "that"
comment: We only cover that you've checked, but if ie. Corrosion there is no mechanism
Comment: We're not able to capture consequences.

## Slide 4: Current system architecture
Havbruksloggen Source of site model and documents
Selstadloggen Source of site model and documents
Customer Log systems
Site model (in .ttl format – current and historical)
Documents (design documents, user manuals, etc)
Action-lists and metadata (Excel and JSON)
Downloads documents and backend JSON object (data blueprint)
Veracity Data Workbench (file/object storage)
Data Ingestion Pipeline (Python – converts log system exports to site model (.ttl), updates Oracle Graph DB)
Backend JSON object
Excel workbook (Structure and data schema for action-lists)
Quality checks (Python - Data quality and validation checks. Converts to JSON)
SME
Reads user manuals and creates action-lists
Backend (API to update & query graph DB)
Oracle Graph DB (Site model, actions,..)
Oracle Relational DB (Site model, Actions, Users, Site & Org management)
Frontend (Oracle APEX, task/site/user management)
Site Admin/ Røkter
Oracle: Smarter Compliance Application
Imports site model and action-list data via scheduled job
Data scientist
Interacts with site tasks
Customer
Veracity Marketplace (payment processing and organization access administration)
Buys the product
Ontology modules (Core, upper, common-data, activity)
Ontologist
Document check Pipeline (Python – utilizes site model and external mapping for component-document links, generates reports)
Document classification Pipeline (Python – classifies documents into relevant folders – folder structure provided by SME)
Classified Documents (design documents, user manuals, etc)
Report document status
Unclassified documents
Sorts documents in relevant folders (PDF parsing + LLM)
For selstadloggen data
For Havbruksloggen data
Site model with component-component links and component-document links
Oracle ATP
Sync via scheduled job
Azure Container Registry

## Slide 5: A: User manual to procedural requirements
End Goal: Automated and accurate procedural (formal) requirements generation. Use ontology-guided LLMs to accurately extract all actions (informal requirements) from user manuals, along with its frequency, document meta data, relevant components, triggers, etc. The informal requirements are converted to procedural (formal) requirements. The requirements are applicable across sites.
Why? Scalable extraction of requirements from manuals enables us to onboard more locations, and include more user manuals (e.g., extra equipment). Developing this capability will also support us in extracting other kinds of requirements (e.g., fish health or other industry) as well as extracting data from documentation (e.g., product certificates). This also aligns with goals of Maritime and Energy Systems (Requirement Management Reformation Program).
Challenges so far:
Ambiguous and unstructured formulations in the user manuals. [Break it down to atomic tasks]
PDF extraction problems. [Alternative sources of user manuals. E.g., web-based manuals from AKVA group]
LLMs lack aquaculture domain knowledge. [Use ontology as the interface between LLM and the domain]
LLMs tend to hallucinate and produce non-existent actions. [Ontology-guided validation of LLM outputs]
Translation of source (informal) requirements to procedural (formal) requirements. Dependency on the manufacturers or equipment providers.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students or using our SMEs) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard (RMRP program):
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.

## Slide 6: A: User manual to procedural requirements
End Goal: Automated and accurate procedural (formal) requirements generation. Use ontology-guided LLMs to accurately extract all actions (informal requirements) from user manuals, along with its frequency, document meta data, relevant components, triggers, etc. The informal requirements are converted to procedural (formal) requirements.
Why? Scalable extraction of requirements from manuals enables us to onboard more locations, and include more user manuals (e.g., extra equipment). Developing this capability will also support us in extracting other kinds of requirements (e.g., fish health) as well as extracting data from documentation (e.g., product certificates). This also aligns with goals of Maritime and Energy Systems (Requirement Management Reformation Program).
Challenges so far:
Ambiguous and unstructured formulations in the user manuals. [Break it down to atomic tasks]
PDF extraction problems. [Alternative sources of user manuals. E.g., web-based manuals from AKVA group]
LLMs lack aquaculture domain knowledge. [Use ontology as the interface between LLM and the domain]
LLMs tend to hallucinate and produce non-existent actions. [Ontology-guided validation of LLM outputs]
Translation of source (informal) requirements to procedural (formal) requirements. Dependency on the manufacturers or equipment providers.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard:
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.
Acquiring the procedural requirements
User manual
Procedural Requirements

## Slide 7: A: User manual to procedural requirements – Current State
Where are we now?
Method and workflow for manually extracting action lists from user manuals, with SME-in-the-loop verification.
LLM generates titles along with page number and section retrieval for each action extracted from the user-manual.
Requirement Wizard - Had an introduction and demo of the tool by Christian Markussan from Requirement Management Project showcasing its capabilities of converting text to reified requirements format (Scope-Condition-Demand).
Discussion on creating a POC for modelling actions and obtain action-component matching through reasoning in the ontology.
Learnings:
The core of requirement wizard is basically a well-designed prompt that filters the normative requirements and then breaks them into SCD format. Requirement wizard is currently at integrating with the XML database and the API for testing will probably be available during Q2. However, it works only for English so it was suggested that we design our own prompt for our use-case.
Translating source (informal) requirements to procedural (formal) requirements using Normative & Informative format requires Manufacturers/Suppliers along with SMEs involved to ensure we do not make own interpretation.
Addressed by which Milestones?
Milestone 3 – An asset model with procedural requirements manual extracted from user manuals of main components
Milestone 4 - Automated linking between actions and the components (Reasoning application)
Milestone 8 - Achieve end‑to‑end automation of the extraction process, while retaining human‑in‑the‑loop checkpoints for review and approval [Note: The use of Requirement Wizard tool will influence this milestone – could be removed/rephrased using Requirement Wizard instead of our own solution]
Acquiring the procedural requirements
User manual
Procedural Requirements

## Slide 8: B: Log system to Site Model
End Goal: Frequently updated site model (digital twin) that contains all components relevant for NYTEK compliance with a framework for accommodating and tracking updates in the source log systems.
Why? We need a site model to continually contextualize the requirements and evidence to check compliance.
Challenges so far:
Manual data download [Collaboration with log providers]
Partial data coverage [Alternative extraction using certificates, User input, Enhanced collaboration with log system providers].
Any change in the log system leaves our data ingestion pipeline vulnerable.
The farmers don’t like their log systems
Incremental update to the site model
Alternative solution:
Build our own site model (easier for locations certified by DNV) by using other sources of site information: Deployment report/certificate dump, OLEX files etc.
Integration with the log-systems using their APIs after getting approval from the log-system providers. Veracity Dataworkbench could also help us with data integration.
Generating a site model of an aquaculture site from the log systems
Log systems
Site model

## Slide 9: B: Log system to Site Model – Current state
Where are we now? Automated pipelines for creation of site model from two log systems: Havbruksloggen and Selstadloggen. Exported as a site hierarchy for the front end.
We have made substantial progress towards integrating the ontology:
We have improved our data-ingestion pipeline and hardened it for deployment.
We are implementing a simple system that allows us to track and update our ontology on triples level
A more complex tracking system (logical graph diff system on component level) is in discussion
Pipeline for ingesting Havbruksloggen data is in place
Site model ontology will be updated with top-level metadata such as Location, owner, and so on.
Learnings:
Asset model existing in Veracity is not suitable for our use-case. Their asset model is relatively weak and not expressive enough (they use property labelled graphs rather than RDF) which denies us from modelling complex relations and requirements.
Tracking ontology allows us to reflect the physical changes on the site. Novel methodology for tracking the ontology which could potentially be applied to future projects.
Lot of waiting time and unforeseen challenges (security and permissions for integrating with Oracle Server) encountered while integrating to the Oracle graph server and deploying the pipeline as an Azure container
Generating a site model of an aquaculture site from the log systems
Log systems
Site model
Notes: The purpose of the Asset Models of Veracity is quite different from our goals. While their Asset Models gives models that can be shared across different business entities and projects and one common reference model for e.g. a wind turbine. The models moreover can be equipped with properties of defined datatypes, all this supports interoperability and promotes sharing.
For the purpose of continuous compliance, we need a language that can be used to describe assets and also describe the requirements to assets. When both are described in the same formal language, we can compute/decide/infer from axioms whether a certain statement is true or false, in particular statements about whether a model complies with requirements.
OWL2 is a subset of Description Logic, it is a quite expressive formal language, but not too expressive. OWL2 strikes a balance between formal expressivity and effective computability to ensure that we can compute the propositions we formulate.

## Slide 10: B: Log system to Site Model – Current state
Addressed by which Milestones?
Milestone 1 – An automated system for site model creation running on the cloud that is triggered either manually or automatically upon upload of new files to DWB
Generating a site model of an aquaculture site from the log systems
Log systems
Site model
Notes: The purpose of the Asset Models of Veracity is quite different from our goals. While their Asset Models gives models that can be shared across different business entities and projects and one common reference model for e.g. a wind turbine. The models moreover can be equipped with properties of defined datatypes, all this supports interoperability and promotes sharing.
For the purpose of continuous compliance, we need a language that can be used to describe assets and also describe the requirements to assets. When both are described in the same formal language, we can compute/decide/infer from axioms whether a certain statement is true or false, in particular statements about whether a model complies with requirements.
OWL2 is a subset of Description Logic, it is a quite expressive formal language, but not too expressive. OWL2 strikes a balance between formal expressivity and effective computability to ensure that we can compute the propositions we formulate.

## Slide 11: C: Documents to technical evidence
End Goal:
Extraction of technical information (breaking load, mechanical properties, installation dates) from unstructured PDF certificates.
Representation of technical information in the asset model to check compliance status.
Accurate, traceable technical information about site components in the asset model extracted from PDF files.
Why? Evidence for document checking, structural integrity assessment for the technical installation.
Challenges so far:
Extraction of data from certain product certificates and other documents is inaccurate
Missing link between actual components deployed and product certificates (and probably other documents) present in the log system
Missing test data [Extract from models created for mooring analysis?]
Alternatives: Information logging by SMEs at the time of mooring analysis with user (farmer) update from our front end.
A demo with Oracle for processing the certificates in PDF format.
Documents provide Technical evidence
Technical evidence
Certificates
Service cards
User manuals

## Slide 12: C: Documents to technical evidence – Current state
Where are we now? PoC with a pipeline for extraction of certificate components (using only LLM & OCR and using an ontology-guided extraction agent). Component-certificate matching for Selstadloggen and Havbruksloggen has been completed.
Addressed by which Milestones?
Milestone 2 – Automated checking of document existence (certificates & usermanual) using ontology (Reasoning application #1)
Milestone 7 - Implement automated reasoning that links technical requirements to the specific components they apply to, enabling technical‑compliance inference
Milestone 8 - Achieve end‑to‑end automation of the extraction process, while retaining human‑in‑the‑loop checkpoints for review and approval
Learnings: Explore with Veracity dataworkbench and Oracle about PDF processing
Documents provide Technical evidence
Technical evidence
Certificates
Service cards
User manuals

## Slide 13: D: User-generated context to the compliance asset model
End Goal: Feedback loop between user and the model. Live asset model that ingests the user-generated evidence and context
Why? Connect actions to consequences. Compliance checking requires user generated evidence (E.g., completed actions).
Challenges so far:
Modelling actions and the ingestion to handle both completion and rollback of user-generated evidence
Risk:
Unexplored, so we do not really know the challenges
User generated context to the compliance Asset model
Documented actions
Procedural evidence

## Slide 14: D: User-generated context to the compliance asset model – Current state
Where are we now? We are capturing user generated evidence in database tables. We know that it is possible to create connections between traditional Oracle databases and Graph Databases.
Addressed by which Milestones?
Milestone 5 – Integrate user-generated response into the asset model
Learnings: No new learnings since we are yet to begin working on this feature.
User generated context to the compliance Asset model
Documented actions
Procedural evidence

## Slide 15: E: Design documents to Technical requirements
End Goal: Automated and accurate technical (formal) requirements generation. Use ontology-guided LLMs to accurately extract all technical requirements (related to the scope of the project) from the design documents.
Why? Scalable extraction of requirements from design documents enable us to onboard more sites per customer. It also paves way to checking the compliance of a site.
Challenges so far:
Scope for which technical requirements to extract from design documents and for which components is unknown (Do we focus on checking for all technical requirements for a single component vs two technical requirements against all components)
Document processing (PDFs) still remains as a challenge
Alternatives:
Technical requirements are manually formulated from the design documents
Utilize Requirement Wizard's methodology for formulating technical requirements
Design documents to Technical requirements
Technical requirements
Mooring Analysis
Site Survey report

## Slide 16: E: Design documents to Technical requirements – Current state
Where are we now? PoC with a pipeline for extraction of certificate components (using only LLM & OCR and using an ontology-guided extraction agent). Component-certificate matching for Selstadloggen and Havbruksloggen has been completed. PoC which conducts compliance check for two technical requirement (MBL and Lifetime) for one or two components. Technical requirements are manually formulated from the design documents.
Addressed by which Milestones?
Milestone 6 - Integrate technical requirements to the asset model
Milestone 8 - Achieve end‑to‑end automation of the extraction process, while retaining human‑in‑the‑loop checkpoints for review and approval
Learnings: Explore with Veracity dataworkbench and Oracle about PDF processing.
Design documents to Technical requirements
Technical requirements
Mooring Analysis
Site Survey report

## Slide 17: F: Reasoning and Ontology Magic
End Goal: Use graphs to seamlessly connect requirements with evidence, contextualize requirements, check compliance, and more!
Why? Explicit inference becomes way too bespoke for individual use cases. Ontologies and graphs can allow us to abstract the execution from business logic in a formalized way.
Where are we now? We are manually connecting actions to components. PoC on technical compliance checking. PoC on connecting actions to components.
Challenges so far:
Ontology and modelling has been solely expert driven.
Modelling complex concepts requires considerable time.
Hasn’t been deployed → upside is not well demonstrated → doubts about the usefulness of graphs
Alternative solution:
Continue with traditional Oracle database, which meets our current customer requirements (Downside: business logic embedded deep into applications, making it the application bespoke for a single business vertical. Overhead of both maintaining a growing application, and increasingly complex business logic. Next vertical will require us to start over essentially.)
Requirements
Evidence
A way of contextualizing requirements, connecting requirements to evidence, and checking compliance

## Slide 18: F: Reasoning and Ontology Magic – Current State
Where are we now? We are manually connecting actions to components. PoC on technical compliance checking. PoC on connecting actions to components.
Addressed by which Milestones?
Milestone 2 – Automated checking of document existence (certificates & usermanual) using ontology (Reasoning application #1)
Milestone 4 - Automated linking between actions and the components (Reasoning application #2)
Milestone 5 – Integrate user-generated response into the asset model (Early alpha version of Continuous compliance product)
Milestone 7 - Implement automated reasoning that links technical requirements to the specific components they apply to, enabling technical‑compliance inference
Milestone 9 - Deploy and integrate the compliance‑status product into the customer‑facing frontend so customers can view real‑time compliance results based on requirements and available evidence
Learnings: No new learnings since we are yet to begin working on this feature.
Requirements
Evidence
A way of contextualizing requirements, connecting requirements to evidence, and checking compliance

## Slide 19: Technical Roadmap Overview
Legend:
Milestone 4
Automated linking between actions and the components
(Reasoning application #2)
3 checkpoints of Milestone 3
Milestone 2
Automated checking of document existence using ontology (certificates & usermanual)
(Reasoning application #1)
2 checkpoints
Milestone 7
Automated linking between tech reqts to components
An action list extraction agent that automatically extracts procedural requirements/actions from any user manual with reasonable accuracy (90-95%, measured against golden action lists)
3checkpoints
Milestone 3
Integrate the actions (procedural requirements) to the asset model
3 checkpoints
Milestone 8
Automation
An extraction agent that automatically extracts technical requirements from any design document with reasonable accuracy (90-95%, measured against golden data)
4 checkpoints
Milestone
Internal frontend that can aid with visualizing site model and is accessible to the SMEs for verification
Milestone 6
An ontology-guided certificate extraction agent
Formulate tech reqts from mooring report
2 checkpoints
Milestone 5
Integration of user-generated response to the asset model
2checkpoint
Milestone 1
An automated and integrated system for site model creation running on the cloud that is triggered either manually or automatically upon upload of new files to DWB
6 checkpoints
20.02.2026
10.03.2026
10.04.2026
30.04.2026
31.05.2026
30.06.2026
30.08.2026
31.10.2026
Ongoing
Completed
Irrelevant
Business Outcome: Automated Document checks
Business Outcome: Simple Compliance Checks
Business Outcome: Continuous compliance
Milestone 9
A product that delivers compliance status to the customer is deployed and integrated to the customer facing frontend
2 checkpoints
15.12.2026

## Slide 20: Technical Roadmap Overview
Milestone 4
Automated linking between actions and the components
(Reasoning application #2)
3 checkpoints of Milestone 3
Milestone 2
Automated checking of document existence using ontology (certificates & usermanual)
(Reasoning application #1)
2 checkpoints
Milestone 7
Implement automated reasoning that links technical requirements to the specific components they apply to, enabling technical‑compliance inference
3checkpoints
Milestone 3
Integrate the actions (procedural requirements) to the asset model
3 checkpoints
Milestone 8
Achieve end‑to‑end automation of the extraction process, while retaining human‑in‑the‑loop checkpoints for review and approval
9 checkpoints
Milestone
Internal frontend that can aid with visualizing site model and is accessible to the SMEs for verification
Milestone 6
Integrate technical requirements to the asset model
3 checkpoints
Milestone 5
Integrate user-generated response into the asset model
2checkpoint
Milestone 1
An automated and integrated system for site model creation running on the cloud that is triggered either manually or automatically upon upload of new files to DWB
6 checkpoints
20.02.2026
10.03.2026
31.05.2026
31.08.2026
31.07.2026
30.03.2027
Legend:
Ongoing
Completed
Irrelevant
Business Outcome: Automated Document checks
Business Outcome: Simple Compliance Checks
Business Outcome: Continuous compliance
Milestone 9
Deploy and integrate the compliance‑status product into the customer‑facing frontend so customers can view real‑time compliance results based on requirements and available evidence
2 checkpoints
30.06.2027
30.06.2026
31.05.2026

## Slide 21: Milestone 1 overview
Checkpoint 1: Develop data ingestion pipeline for Selstadloggen to automatically create the site model
Checkpoint 4: Implement API endpoints for updating and version‑tracking changes to the ontology
Checkpoint 5: Deploy and publish the ontology into the Oracle Graph DB in the test environment
Checkpoint 6: Design a triple‑level diff mechanism for incremental updates to the asset model
Optional checkpoint 1: Implement data‑quality checks (using IQM) on source data and generate quality reports for the fish farmer
Optional checkpoint 2: Validation check (SHACL) on the triples generated by the Azure app.
Checkpoint 2: Onboarding and Knowledge Transfer – Data ingestion pipeline for Havbruksloggen
Checkpoint 3: Update the site model to ensure full alignment with NYTEK23 and NS9415 regulatory requirements
Optional checkpoint 3: Design component‑level semantic diff logic for incremental updates to the asset model
Milestone 1: An automated and integrated system for site model creation running on the cloud that is triggered either manually or automatically upon upload of new files to DWB
Business question (descriptive): What is the current state of the site?
Notes: Pay-as-you-go methodology- one business question per iteration, with just enough semantic commitment to satisfy a stakeholder and close the loop.

## Slide 22: Milestone 2 overview
Checkpoint 1: Identify all mandatory document types for a site (e.g., user manuals, certificates, service cards) and formalize them as ontology‑based requirements
Milestone 2: Automated ontology‑driven reasoning that verifies whether all required documents (certificates, user manuals) exist for each component in the site model (Reasoning application #1)
Checkpoint 2: Create semantic links in the asset model between each component and its corresponding certificates service-cards and user manuals
Business question (normative): Are all required document types present for a site?

## Slide 23: Milestone 3 & 4 overview
Checkpoint 1: Prepare action lists manually from user manuals
Milestone 3: Integrate the procedural requirements into the asset model to enrich it with compliance‑relevant operational actions
Checkpoint 3: Formalize the qualifying actions into standardized procedural requirements suitable for integration into the ontology
Checkpoint 2: Identify which actions constitute actual procedural requirements based on defined qualification criteria
Milestone 4: Automated ontology‑based reasoning that links procedural requirements to the specific components they apply to (Reasoning Application #2)
Business question (normative): What procedural requirements are required for the asset to be compliant?
Business Question (Normative + Traceability): Why is this action required for this component or asset?
Notes: The core of requirement wizard is basically a well-designed prompt that filters the normative requirements and then breaks them into SCD format. Requirement wizard is currently at integrating with the XML databaseand the API for testing will probably be available during Q2. However, it works only for English so we have to design our own prompt for our use-case and maybe think about how to framing well-structured requirements from the actionlist (maybe have to go a level higher and frame requirements if possible).

## Slide 24: Milestone 5 overview
Milestone 5: Integrate user‑generated evidence (from logs) into the asset model, enabling an early alpha version of continuous compliance using reasoning over requirements and available evidence (Reasoning application #3)
Checkpoint 1: Capture user-generated responses from the Smarter Compliance platform for both successful completion and rollback scenarios.
Checkpoint 2: Model all captured user responses as procedural evidence within the ontology, treating them as documentation generated directly from system logs
Business Question (Compliance alpha): Which requirements are currently satisfied, which are not, and what evidence supports that assessment?”

## Slide 25: Milestone 6 overview
Checkpoint 1: Parse the design documents (Mooring Analysis report and Site Survey) to extract technical requirements
Checkpoint 2: Identify which extracted technical requirements fall within the defined scope of the project
Checkpoint 3: Extend the aquaculture core vocabulary with the concepts and relationships needed to represent technical requirements
Milestone 6: Integrate the scoped technical requirements into the asset model so that compliance reasoning can incorporate engineering and design constraints
Business question (normative): What technical requirements are required for the asset to be compliant?

## Slide 26: Milestone 7 overview
Checkpoint 3: Prepare a golden dataset covering requirements ↔ components ↔ evidence, plus expected compliance outcomes (Satisfied / Not Satisfied / Not Applicable), to benchmark both linking and compliance evaluation
Milestone 7: Implement automated reasoning that links technical requirements to the specific components they apply to, enabling technical‑compliance inference
Checkpoint 1: Implement the linking logic (rules/queries) that determines which components each technical requirement applies to.
Checkpoint 2: Integrate evidence extracted from product certificates, user manuals, and service cards into the asset model (leveraging artifacts from the PoC where relevant)
Business question (normative): Which technical requirements apply to which components of the asset?

## Slide 27: Milestone 8 overview
Checkpoint 9: Establish a QA workflow that monitors extraction‑agent outputs, flags anomalies, and routes results to SMEs for human‑in‑the‑loop review and approval
Checkpoint 1: Create an ontology that models the document‑extraction process, with specialized sub‑ontologies for each document type.
Checkpoint 4: Implement the PoC for detecting duplicate user manuals using metadata and content‑based checks of user-manuals (from the onboarding process)
Checkpoint 2: Develop an ontology-guided extraction agent for certificates (and service cards), and integrate the extracted parameters into the asset model
Checkpoint 6: Validate the agent’s output against the golden action lists and deploy it if it reaches 90–95% accuracy
Checkpoint 5: Develop an ontology-guided extraction agent for user-manuals, integrating the extracted actions/requirements into the asset model
Checkpoint 3: Test the agent on prepared test data and deploy it if accuracy meets the predefined threshold
Checkpoint 7: Develop an ontology-guided extraction agent for design documents, integrating the extracted technical requirements into the asset model
Checkpoint 8: Validate the technical‑requirements agent against the golden dataset and deploy it if accuracy reaches 90–95%
Milestone 8: Achieve end‑to‑end automation of the extraction process, while retaining human‑in‑the‑loop checkpoints for review and approval
Business question (normative): How can we efficiently scale and standardize the compliance process while reducing manual effort, turnaround time, and the risk of errors?
Notes: By Milestone 5, we can determine compliance in principle; by Milestone 8, customers can see and trust that determination.

## Slide 28: Milestone 9 overview
Checkpoint 1: Develop test cases to validate simple compliance checks using the formulated requirements and the user-generated responses captured from the frontend
Milestone 9: Deploy and integrate the compliance‑status product into the customer‑facing frontend so customers can view real‑time compliance results based on requirements and available evidence
Checkpoint 2: Conduct security and penetration testing on the compliance product to ensure safe exposure to customer‑facing environments
Business Question: Is this site compliant, and what evidence supports that conclusion?
Notes: By Milestone 5, we can determine compliance in principle; by Milestone 8, customers can see and trust that determination.

## Slide 29: Milestone 6 overview
Checkpoint 1: Model the extraction process as an ontology
Milestone 6: An ontology-guided certificate extraction agent
Checkpoint 2: Utilize open-source libraries to design the extraction pipeline. The extracted parameters are integrated back into the asset model.
Business question (descriptive): What are the attributes/properties (such as MBL, lifetime, etc) of the asset?

## Slide 30: Milestone 7 overview
Checkpoint 2: Formulate rules/requirements for the extraction of actions from the user-manual
Milestone 7: A requirement extraction agent that automatically extracts procedural requirements/actions from any user manual with reasonable accuracy (90-95%, measured against golden action lists)
Checkpoint 3: Develop an extraction agent guided by the rules/requirements. Test the output against the golden action-lists that have been prepared
Checkpoint 1: Include the POC of checking for user-manual duplication based on its metadata and user-manual content check (from Onboarding Process)

## Slide 31: Milestone 8 overview
Milestone 8: A requirement extraction agent that automatically extracts technical requirements from any design document with reasonable accuracy (90-95%, measured against golden data)
Checkpoint 1: Parse the design documents (Mooring Analysis report and Site Survey) for extracting technical requirements (need to scope)
Checkpoint 3: Integrate the evidences obtained from the documents (product certificates, user manual, service cards) to the asset model (partly borrow from PoC)
Checkpoint 2: Formulate the technical requirements and integrate it to the asset model
Checkpoint 4: Prepare a golden dataset of technical requirements extracted from a design document for testing
Business question (normative): What technical requirements are required for the asset to be compliant?
Notes: By Milestone 5, we can determine compliance in principle; by Milestone 8, customers can see and trust that determination.

## Slide 32: Future Architecture
Graph Database (Oracle)
Smarter Compliance Front-end
(OCI)
Log data ingestion pipeline
Humans in the loop
Log Systems
File Stores (DWB)
Azure App containers
Requirements extraction agent
Certificate extraction agent
Azure App containers

## Slide 33: FoA architecture principles

## Slide 34: To do
Pros and cons of embedding actions to the graph
What to do after milestone 2? Technical requirements or Procedural requirements
  If technical reqts – diff documents parsing (PDFs), scope of the reqts (just MBL or even more)

## Slide 35: High level

## Slide 36: The big picture – where we want to deliver value
Requirements
Evidence
Certificates, service cards and user manuals
Databases
Sensors
Inspections
Certification schemes
Standards
Rules and requirements
User manual and Design documents

## Slide 37: Assurance as a Service
Requirement library
Certificates
Inspections / Maintenance
Regulations
Procedural Requirements
Technical Requirements
Customer Evidence
Procedural Documentation
Technical Evidence
Log Systems
Aquaculture Site
Smarter Compliance Front-end
Site model
Compliance Asset Model
B
C
D
F
Deployment report
Alternative/complimentary to the log systems
Service cards
User manuals
Asset specific Requirements
Automated compliance check
DocumentationRequirements
Governing body
Notes: [martine, abcdef slides]
Who and when are we cooperating with dnv
[everyone]
NUMBERS!!!!
[hogne and martine, log system to site model, challenges]
Log systems aren't up to date and farmers dont like to keep them updated.
[martine, log system to site model, challenges]
What about security of the log system
[hogne, log system to site model]
One persons job to move havbruksloggen to aquacom, great sales argument
[Martine, Certificates to compliance]
This is also where we would read the lifetime. Key reason for why.
[Hogne, Certificates to compliance]
installation dates
[hogne, Certificates to compliance]
Have to have certificates for all documents, compliance to this is important. [nabil]We need to know what the certificate belongs to
[Hogne,Certificates to Compliance asset model]
If we have the deployment report...?
We will have missing certificates just from the logs
Nabil: we dont have a digital version of the deployment report
[Hogne,Reasoning and Ontology Magic]
Should be one document checking here as well
Conformities, we need to know them. Either us or others.
comment: If this then that, we don't cover "that"
comment: We only cover that you've checked, but if ie. Corrosion there is no mechanism
Comment: We're not able to capture consequences.

## Slide 38: Automated extraction of requirements
End Goal: Automated and accurate extraction of requirements.
Why? Automated and accurate extraction of requirements, enables us to scale our service both within the aquaculture domain, as well as to other domains.
Situation today: The source of requirements can be internal or external to DNV. They are typically laws, rules, regulations, standards or user manuals, mostly written in long pdf documents. Requirements often need SME interpretation to make sense in each context.
Challenges so far:
Ambiguous and unstructured requirement formulations. Especially user manuals are very poorly written.
PDF extraction problems.
LLMs lack aquaculture domain knowledge and understanding of requirement terminology.
LLMs tend to hallucinate and produce non-existent actions.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard:
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.

## Slide 39: Automated asset model creation
End Goal: Automated and accurate extraction of requirements.
Why? Automated and accurate extraction of requirements, enables us to scale our service both within the aquaculture domain, as well as to other domains.
Situation today: The source of requirements can be internal or external to DNV. They are typically laws, rules, regulations, standards or user manuals, mostly written in long pdf documents. Requirements often need SME interpretation to make sense in each context.
Challenges so far:
Ambiguous and unstructured requirement formulations. Especially user manuals are very poorly written.
PDF extraction problems.
LLMs lack aquaculture domain knowledge and understanding of requirement terminology.
LLMs tend to hallucinate and produce non-existent actions.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard:
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.

## Slide 40: Automated evidence collection
End Goal: Automated and accurate extraction of requirements.
Why? Automated and accurate extraction of requirements, enables us to scale our service both within the aquaculture domain, as well as to other domains.
Situation today: The source of requirements can be internal or external to DNV. They are typically laws, rules, regulations, standards or user manuals, mostly written in long pdf documents. Requirements often need SME interpretation to make sense in each context.
Challenges so far:
Ambiguous and unstructured requirement formulations. Especially user manuals are very poorly written.
PDF extraction problems.
LLMs lack aquaculture domain knowledge and understanding of requirement terminology.
LLMs tend to hallucinate and produce non-existent actions.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard:
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.

## Slide 41: Automated compliance checking (reasoning)
End Goal: Automated and accurate extraction of requirements.
Why? Automated and accurate extraction of requirements, enables us to scale our service both within the aquaculture domain, as well as to other domains.
Situation today: The source of requirements can be internal or external to DNV. They are typically laws, rules, regulations, standards or user manuals, mostly written in long pdf documents. Requirements often need SME interpretation to make sense in each context.
Challenges so far:
Ambiguous and unstructured requirement formulations. Especially user manuals are very poorly written.
PDF extraction problems.
LLMs lack aquaculture domain knowledge and understanding of requirement terminology.
LLMs tend to hallucinate and produce non-existent actions.
Alternative solution:
As there is a large overlap between user manuals used across locations, one option is to continue to extract requirements manually (e.g., by hiring in aquaculture students) to free up time to focus on other technical capabilities, let this extraction technology get better, then buy and integrate a good enough off-the-shelf solution.
Requirement Wizard:
  Translating source (informal) requirements derived from user manuals to procedural (formal) requirements.
  A pilot project with component suppliers to help them with writing their user-manuals using Normative and Informative sentence structure which can later be translated to procedural requirements in SCD format.

## Slide 43: Smarter Compliance for Aquaculture Farm Technology
Requirements
Certificates
Inspections / Maintenance
User manuals
NYTEK23
Procedural (formal) Requirements
Mooring Analysis
Technical Requirements
Evidence
Procedural Documentation
Technical Evidence
Log Systems
Aquaculture Site
Smarter Compliance Front-end
Site model
Compliance Asset Model
A
B
C
D
F
E
Deployment report
Site Survey and ocean current measurements
Alternative/complimentary to the log systems
NS9415
Source (informal) requirements
SME
Service cards
User manuals
Notes: [martine, abcdef slides]
Who and when are we cooperating with dnv
[everyone]
NUMBERS!!!!
[hogne and martine, log system to site model, challenges]
Log systems aren't up to date and farmers dont like to keep them updated.
[martine, log system to site model, challenges]
What about security of the log system
[hogne, log system to site model]
One persons job to move havbruksloggen to aquacom, great sales argument
[Martine, Certificates to compliance]
This is also where we would read the lifetime. Key reason for why.
[Hogne, Certificates to compliance]
installation dates
[hogne, Certificates to compliance]
Have to have certificates for all documents, compliance to this is important. [nabil]We need to know what the certificate belongs to
[Hogne,Certificates to Compliance asset model]
If we have the deployment report...?
We will have missing certificates just from the logs
Nabil: we dont have a digital version of the deployment report
[Hogne,Reasoning and Ontology Magic]
Should be one document checking here as well
Conformities, we need to know them. Either us or others.
comment: If this then that, we don't cover "that"
comment: We only cover that you've checked, but if ie. Corrosion there is no mechanism
Comment: We're not able to capture consequences.